Name: Roshan Joshi

Student Number: 2402361

Risk Assessment Report for Dev Dynamics

1. Introduction

The aim of this report is to identify and evaluate potential risks of developing the Dev Dynamics University Map App. This project is meant to help new students and visitors navigating different buildings of our University. This report identifies major risks in security, technical deployment, and commercial viability, and suggested mitigation strategies.

2. Identified Risks

2.1 Security Risks

Security is a central concern in the Dev Dynamics project because the application will be handling user-sensitive data like login credentials and personal details. SQL injection is one of the main concerns because it would allow attackers to inject or extract data from databases. To prevent this, the application needs to employ parameterized queries and authenticate all user input.

Cross-Site Scripting (XSS) is also a significant threat through which malicious scripts can be injected into the application, which may lead to data theft or unauthorized access. Input sanitization and secure coding practices can be employed to avoid such attacks. Session hijacking is also a threat, through which unauthorized users may hijack current user sessions. Token-based authentication and session expiration are secure session management practices that will enhance security.

Weak password policy can also increase the likelihood of brute force attacks, exposing user accounts to threats. Having strict password policies and two-factor authentication will improve security. Lastly, data privacy breaches may have legal repercussions and loss of customer trust. Sensitive information encrypted and adhering to GDPR regulations will maintain confidentiality and data integrity.

2.2 Technical Risks

Technical problems could inhibit the performance and functionality of the app. API breakdown, more so in the map service, a vital element of the app, is an inherent threat. Individuals will be lost in campus if the map API breaks down. For this reason, a backup provider map should be incorporated to give a seamless service.

Server misconfigurations are another hazard, where it can lead to security exposure or downtime. Security scanning regularly and proper server configurations can prevent this. CSRF is also a risk, where users can be tricked into performing unwanted actions. Use of CSRF tokens for sensitive actions can prevent this.

Further, Denial-of-Service (DoS) attacks pose a threat to business continuity because they can cause flooding of the server and render the app inaccessible. Traffic monitoring across the network for malicious activity and rate-limiting measures will reduce this threat.

2.3 Business Risks

Other than technical and security risks, the project is also vulnerable to threats related to business that can lead to the failure of the project. Low adoption is among the significant risks. When the app is not adopted, time used in development is wasted. In order to facilitate easy adoption, the app should be promoted intensively on the university website, social media sites, and student orientation programs.

The second issue is erroneous map data, which may result in user frustration and loss of trust in the app. This can be prevented by periodically updating the map data with inputs from the university administration. Moreover, scalability can be an issue if the app gains popularity. The application may crash or be sluggish if there is unnecessary traffic in case the backend infrastructure is not optimally set up. Having scalable architecture and cloud solutions will be able to handle increasing loads of users effectively.

3. Business Continuity Impact

Problems identified here are categorized based on their severity and the probable impact they would have on the project. High-severity threats, such as security breaches (SQL injection, data leakage), can lead to reputational loss, lawsuits, and financial loss. Medium-severity threats, such as API errors or server configuration, can cause temporary functional impacts but can be fixed through adequate technical steps. Low-severity threats, such as low user adoption or erroneous data, might not reflect direct threats but can impact the project's long-term success. Prevention of these risks beforehand will guarantee a secure and user-friendly application.

4. Risk Management Recommendations

To reduce these threats, several steps must be initiated. First, regular security scans must be conducted to identify and fix the vulnerabilities before they become full-scale issues. Second, user awareness programs must be initiated to educate students and staff on best security procedures, including password security and phishing attack identification.

In addition, continuous monitoring of server performance and application logs will be capable of detecting and correcting problems in real time. A redundant and additional backup plan will also be required to ensure that critical features, including authentication and navigation, continue to run even when the systems fail.

5. Conclusion

The Dev Dynamics project is a pioneering solution to navigating a university, but it needs to be safeguarded against the risks of security compromise, technical failure, and adoption challenges. With these risks being managed in advance by means of processes such as encryption, API redundancy, and ongoing surveillance, the project will ensure long-term success. Effective risk management, in addition to protecting users' data and system integrity, will also ensure increased user trust and engagement, making the app a useful utility within the university community.